

**The University of the West Indies**

**Department of Computing and Information Technology**

**Undergraduate Project Course**

**Weekly Status Report Template**

**Project: minter Date: 28/04/2020 - 15/05/2020**

**Implementation Status –** Project Completed.

**Highlights -** The group is back on track based on the schedule created. The experimental Process was completed and Analyzed; Therefore, the project was successfully completed within the given duration specified.

**Risks or Issues List –** No major risks or issues were presented during this time frame.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date Entered** | **Risk or Issue** | **Description** | **Resolution** | **Status** |
| 28/04/2020 | Large Datasets | The experimental process for the Neural ODE model took longer than expected because of the long processing time of the large datasets | Give it one last try, mark it was out of Time (OOT) | Resolved |
|  |  |  |  |  |

**Tasks in Progress or Completed in the Last Iteration**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Name** | **Description** | **Team Member Responsible** | **% Complete** |
| Collecting of performance results from the Neural ODE experiments | Decided to run the large datasets one last time, we were able to obtain the outstanding results with the exception of one dataset, therefore we marked said dataset was OOT. | All Members | 100% |
| Research Refresher in prep for presentation | We did light research to refresh our mind before we started the presentation. | All members | 100% |
| Final Presentation | We divided the presentation sections and distributed accordingly | All members | 100% |
|  |  |  |  |
|  |  |  |  |

**Upcoming Tasks for the Next Iteration**

|  |  |  |
| --- | --- | --- |
| **Task Name** | **Description** | **Team Member Responsible** |
|  |  |  |
|  |  |  |
|  |  |  |